Cruise Report Oscar Dyson R224-DBO/EcoFOCI Arctic Cruise

August 24-Sept 25, 2020

# Platform:	NOAA Ship Oscar Dyson R224

Project Number:	DY-20-12 (OMAO)

Project Title:	Distributed Biological Observatory (DBO)/Ecosystems & Fisheries Oceanography Coordinated Investigations (EcoFOCI) Joint Cruise; short name: DBO/EcoFOCI

Project Dates:	August 24, 2020 to September 25, 2020

Project Oversite:	Dr. Jacqueline Grebmeier (Chief Scientist on land, and Professor); Chesapeake Biological Laboratory (CBL), University of Maryland Center for Environmental Science (UMCES), PO Box 38, 146 Williams Street, Solomons, MD 20688. PH: cell (443) 975-8007; office (410) 326-7334;  jgrebmei@umces.edu

Dr. Phyllis Stabeno (Program co-Lead, EcoFOCI); 7600 Sand Point Way NE, Bldg. 3, Seattle, WA 98115. PH: (206) 526-6453. Phyllis.Stabeno@NOAA.GOV

A.	Brief Summary

The NOAA Distributed Biological Observatory (DBO)/Ecosystems & Fisheries Oceanography Coordinated Investigations (EcoFOCI) joint cruise was a composite of EcoFOCI moorings and DBO/EcoFOCI hydrographic and biological surveys consisting of CTD/rosette sampling and bongo tows deployed at designated sites, and mooring activities. Most mooring sites had moorings recovered and then redeployed, with two mooring occurring at new sites. The cruise left Seattle, WA on August 24, 2020 and return to Kodiak, AK on September 25, 2020.

Due to the Covid-19 pandemic, the scientists quarantined in Seattle, WA for 7 days prior to the planned deployment, with a single covid-19 test on the 4th day of the stay. Unfortunately, due to one positive covid 19 test among 6 of the 9 planned cruise participants, only 3 scientists were able to sail. The remaining scientists on land had retests through the University of Washington, all tested negative, and returned to home base. The Dyson sailed on August 24 and the success of the mission was due to the Captain, officers and crew of the Dyson working tiredlessly with the two scientists working on the stern deck to accomplish all the planned activities, while the 3rd scientist, a seabird observer, worked on the bridge. Dr. Catherine Berchok/NOAA served as communications officer for the survey, providing regular email updates on ocean conditions to coastal communities and scientists on land as the survey progressed. Chief Scientist, Jackie Grebmeier and co-lead Phyllis Stabeno facilitated cruise activities from land. Subsequent to the end of the Dyson 20-12 cruise, the sediment collections were made on the Norseman 2 in October 2020, along with the mooring turnaround in the NE Chukchi Sea and additional water column work.

B.	 Operating Area

The operating area consisted of the Bering and Chukchi Seas.  The Bering Sea is bounded by 62.05 N by 175.21 W to the SW and the Russian border to the West with Nome as the eastern point.  In the Chukchi Sea, the Western boundary was the Russian border with the north bounded by 72.5 N and 156.6 W and the east 72 N and 153.375 W. Figure 1 shows the overall operating area for each type of operation.

Figure 1:  Schematic of  Dyson DBO/EcoFOCI joint cruise August 24-September 25, 2020.  Note that not all Pop-Up Floats (PUF) were undertaken on this cruise, although PUF_1, PUF_2, PUF_9, PUF-10, PUF_11, PUF_14, and PUF_15 were excluded.

C.	Summary of Objectives

The main objectives for the cruise were: (1) to occupy key transects on the northern Bering and Chukchi shelves, including DBO lines 1-5, with an extensive suite of water column and benthic measurements; (2) to service moorings owned by the Pacific Marine Environmental Laboratory (PMEL), the Alaska Fisheries Science Center (AFSC), and University of Alaska Fairbanks; (3) to deploy a new sediment trap near the PMEL M8 mooring and turn around the Chukchi Ecosystem Observatory (CEO) mooring, including a sediment trap; (4) deploy pop-up buoys; and (5) to collect numerous underway measurements of the atmosphere-ocean-ice system (see Figure 1). A seabird observer on the bridge complete the core DBO standard activities. He will need a GPS input connection on the bridge as outlined in the SOP provided to the Dyson OPS officer. In addition to the core components of the DBO/EcoFOCI programs, a few ancillary projects (eDNA and Harmful Algal Blooms (HABs)) will be collected during the cruise. Due to unplanned covid-19 results, only three of the 9 planned scientists were able to man the 2020 Dyson survey: LTJG Sarah Donohoe, NOAA Corps,  EcoFOCI, Catherine Berchok, marine mammal biologist, from NOAA’s Alaska Fisheries Science Center, and Charlie Wright, seabird observer for the USFWS.

D. Shipboard participants and participating institutions

Shipboard

  - Catherine Berchok, AFSC/NOAA

  - Sarah Donohue, NOAA

  - Charlie Wright, USFWS

Participating Institutions

- NOAA – Pacific Marine Environmental Laboratory (PMEL),7600 Sand Point Way NE,

Seattle WA 98115 (PI Phyllis Stabeno)

- NOAA – Alaska Fisheries Science Center (AFSC), 7600 Sand Point Way NE, Seattle, WA 98115 (PI Catherine Berchok)

- Chesapeake Biological Laboratory (CBL), University of Maryland Center for Environmental Science (UMCES), PO Box 38, 146 Williams Street, Solomons, MD 20688 (PI Jackie Grebmeier)

- University of Alaska Fairbanks (UAF), PO Box 757220, Fairbanks, AK 99709 (PI Katrin Iken)

- U.S Fish & Wildlife Service Alaska Region (USFWS), 1011 East Tudor Rd Anchorage, Alaska 99503 (PI Kathy Kuletz

The list of planned activities and associated PIs is as follows.

- Water mass properties and circulation, P. Stabeno, PMEL

- Moorings, P. Stabeno (PMEL), C. Berchok (MML), A. DeRobertis (AFSC)

- Nutrients, C. Mordy, JISAO/PMEL

- Chlorophyll, phytoplankton samples, Lisa Eisner and Jeanette Gann, both AFSC)

- Water column eDNA, K. Iken, UAF/AMBON, Matt Galaska,JISAO/PMEL

- Zooplankton, J. Duffy-Anderson, AFSC (C. Berchok, S. Donohue at sea)

- Marine Mammal Passive Acoustics, C. Berchok, NMML

- Seabirds, K. Kuletz (C. Wright at sea), USFWS (AMBON supported)

• 	Harmful Algal Blooms (HABS), D. Anderson, WHOI and K. Lefebvre, NOAA/NWFSC Acoustic backscatter (A. De Robertis, AFSC)

- FCOM, Pop-ups: via Innovative Technologies (C. Mordy, CICOES/PMEL, J. Cross NOAA, and C. Meinig NOAA)

Results

This project occupied the five Distributed Biological Observatory (DBO) lines in the northern Bering and Chukchi Seas. DBO lines 1, 2, 3, 4, and 5 were occupied with CTDs being performed at all stations and bongo tows at every other station (Figure 2, Table 1).  In addition, a CTD line was occupied at Icy Cape (IC). CTD’s were conducted at every station and bongo tows at every other station on these lines. In addition, CTDs were done at each of the long-term Bering Sea mooring sites (M2, M4, M5, and M8, see Figure 1).

Figure 2: CTD collections at stations occupied during DYS20-12.

Table 1. Listing of stations occupied for CTD and water column collections.

Both PMEL and AFSC mooring were retrieved and/or deployed in the Chukchi Sea and the Bering Seas. The sound reference station NRS-01/CK9 was turned around; 2 moorings were deployed at a new site in the Bering Sea (BS-14); new moorings were deployed at M8 and C12; the M4 moorings was recovered.; and 4 active acoustic moorings (AFSC) were recovered (De Robertis).  The MML moorings were recovered and redeployed at selected sites. The FCOM mooring (ITAE/PMEL) that was deployed last year, sank as planned in October 2019, and resurfaced on July 15m 2020 as planned. Unfortunately, due to bad weather, the FCOM mooring at C2 was not recovered. Additional operations included deployment of pop-up floats primarily along existing ship tracklines in this cruise. Passive acoustic data from moorings that are deployed year round tracked whale movements during the year to evaluate how whales responded to a more normal, colder winter in 2019 than has been experienced in the region in recent years.

- Operations during cruise (see Tables 2 and 3)

  - DBO Lines, CTDs and Bongo Tows: CTDs were taken at all stations on DBO lines 1, 2, 3, 4, and 5.  At every other station on each line, a 20/60 cm bongo net was towed for the collection of zooplankton. Most CTDs were sampled for nutrients, chlorophyll, and seawater for phytoplankton identification at all depths, with additional water samples at 2 depths (10 m and bottom water) for eDNA genomic studies (Table 2; also Supplementary Table 1 eDNA). The bongo net was deployed using the starboard side A-frame, aft winch.

  - Bering Sea biophysical mooring sites:  CTDs and 20/60 bongo tows were done at mooring sites M2, M4, M5 and M8 and at the four stations (the “box”) around each mooring (Fig. 1).

  - Icy Cape and BFA Lines CTD’s, Bongo Tows:  CTDs were taken at stations on the Icy Cape (IC).  A 20/60 cm bongo net was towed for the collection of zooplankton at selected stations.

  - Moorings Operations: PMEL, AFSC and UAF all have moorings being recovered or deployed on this cruise.  A total of 27 moorings were recovered, with 26 moorings redeployed (Table 3).  Preceding all daily mooring operations, a safety meeting took place to ascertain conditions and review the recovery plan.  The moorings were recovered using either the small boat for hooking a working line to the mooring or hooking the mooring into the working line alongside the vessel.  Mooring recoveries and deployments took place through the aft A-frame.  In the event a mooring does now release from its anchor, the ship used the drag hooks provided by PMEL to drag up the mooring or moorings were left to be recovered in the following year.  Marine mammal mooring sites and the reference station site had sound velocity profiles completed before departure from the mooring site while all other moorings had calibration CTD casts completed before site departure (Table 2).

  - Pop-up Floats:  8-10 pop-up floats (PUF) were deployed during the cruise along existing cruise tracks. The popups were released off the stern at a speed of about 2 knots.  They were hand deployed by two people.

  - Seabird Observations:  Seabird observations were conducted throughout the cruise from the bridge of the ship (see Appendix A).

Table 2. List of stations occupied and collection made during DYS20-12

Table 3. DY20-12 Mooring recoveries and deployments.

Acknowledgements.

We thank the Captain, officers and crew of the Oscar Dyson for the tremendous shipboard help for science collections during this cruise. Catherine Berchok, Sarah Donohue, and the Dyson Health Officer Penelope Adams provided excellent field assistance during the cruise, working long hours to make this cruise a success. Charlie Wright (USWFS) undertook seabird surveys from the bridge. We also thank the funders of this project, NOAA OMAO, NOAA/NMSF and the NOAA OAR Arctic Research Program.

Appendix

A1. Eco-NCIS 2020 Cruise Report for Marine Bird Surveys, 24 August – 24 September 2020

Charlie Wright – Onboard observer

Kathy Kuletz (USFWS) – Principal Investigator

Elizabeth Labunski (USFWS) - Data summaries and figures

Charlie Wright conducted marine birds and mammal surveys from 24 August to 24 September 2020, from Seattle, across the Gulf of Alaska, the Bering Sea, between stations in northern Bering and Chukchi seas, and back to Kodiak. Visual surveys were conducted while the vessel was underway, from inside the bridge, using USFWS marine bird protocols and a 300m transect window with 4 distance bins to one side of the vessel. Rare birds, large flocks, and mammals ‘off transect’ were also recorded but will not be included in density calculations. Geometric and laser hand-held rangefinders were used to determine the distance bin to bird sightings. Observations were directly entered into a GPS-interfaced laptop computer using the DLOG3 program (Ford Ecological Consultants, Inc., Portland, OR).

A total of 3200 km of transects were completed, with 1311 km surveyed in the northeastern Pacific Ocean and Gulf of Alaska, 441 km in the southern Bering Sea, 647 km in the northern Bering Sea, and 806 km in the Chukchi Sea. We recorded 51 bird species on transect, with species richness higher in the Gulf of Alaska (38 species) and Bering Sea (31 species) than in the Chukchi Sea (19 species). On transect we recorded a total of 40,279 birds (Table 1). The highest densities of birds occurred in the southern Bering Sea, with a mean of 68 birds per linear km surveyed. The lowest rate occurred in the Chukchi Sea, with 2.1 birds per linear km. Only one dead bird (a horned puffin) and one ill bird (a short-tailed shearwater) were encountered, both near Kodiak Island; neither were collected.

Shearwaters, primarily short-tailed shearwaters (Ardenna tennuirostris) were the most numerous taxa in every region, comprising 79% of total birds overall (Table A1, Fig. A1). Sooty shearwaters (A. griseus) were predominantly south of the Aleutian Islands. Northern fulmars (Fulmarus glacialis) totaled 10% of birds observed in the northern Bering Sea, but were less prevalent in other regions (Table 1).  Crested auklets (Aethia cristatella) were near average abundance in the Chukchi Sea, but not in the northern Bering. Least auklets (A. pusilla), typically one of the most abundant seabirds, were nearly absent (on transect) in all regions, which was highly unusual for the northern Bering Sea.

Marine mammals were recorded, but because we used seabird survey protocols, our observations cannot be used to calculate marine mammal densities. We recorded 252 marine mammals of 12 species, including off-transect individuals, with 9 species of cetaceans and 3 species of pinnipeds (Table 2). In the northern Bering and Chukchi seas we observed beluga, minke, gray, fin, and unidentified whales. Walrus were observed swimming as 1-4 individuals in the Chukchi Sea, as no ice was encountered (Fig. 2).

| Fig. A1. Distribution of Ardenna shearwaters observed on transect, Aug 24-Sep 24, 2020. | Fig. A2. Distribution of select marine mammals observed on and off transect, Aug 24-Sep 24, 2020. |
| --- | --- |

Table A1. Marine bird observations, on transect, during DBO-EcoFOCI, Aug 24-Sep 24, 2020.